KAATSU INTERNATIONAL UNIVERSITY

Faculty of Computer Science and Engineering

INTERIM PROJECT REPORT

Machine Learning-Based Metamorphic Malware Detection

System for Medium-Scale Enterprises

A static, hybrid opcode-and-entropy detection framework

Author:  Mr. M. Daniel

Student ID:  11493

Supervisors:  Ms. Praveeni Chethana  ·  Mr. Malith Fernando

Module Code:  COM4901

Report Stage:  Interim Progress Report

Submission Date -30 June 2026

# Contents

1.  Introduction	3

2.  Progress Summary	4

3.  Literature Review Progress	6

4.  Methodology / Solution Approach	8

5.  Design and Implementation Progress	10

6.  Testing / Evaluation Plan (Draft)	13

7.  Challenges and Risk Management	14

8.  Revised Work Plan	16

9.  Conclusion	17

10.  References	18

11.  Appendices	20

# 1.  Introduction

## 1.1  Background and Context

Malware -short for malicious software -refers to programs covertly inserted into a system with the intent to compromise the confidentiality, integrity, or availability of a victim’s data, applications, or operating system, or to otherwise disrupt or harm the victim [1]. As organisations grow more dependent on digital infrastructure, cybersecurity has moved to the forefront of enterprise risk management. Enterprise networks are increasingly targeted by frequent and sophisticated malware campaigns that cause data breaches, ransomware incidents, and operational disruption, and modern malware authors deploy advanced evasion techniques that render traditional detection methods ineffective [1].

Among these threats, metamorphic malware is one of the most difficult classes to defend against. Metamorphism describes the family of approaches used to transform a single piece of malicious software into many distinct, functionally equivalent instances [2]. Because a metamorphic sample rewrites its own internal binary structure each time it replicates or executes, signature-based antivirus engines -which depend on previously observed byte patterns or hashes -routinely fail to detect new variants [2], [17]. Two static properties of an executable remain comparatively stable under these transformations and form the analytical basis of this project: opcode sequences, which capture processor-level behaviour such as data movement, function calls, and control flow [3]; and entropy, the Shannon measure of byte randomness, which exposes encryption, packing, and obfuscation used to conceal payloads [4], [16].

## 1.2  Problem Statement

It is estimated that over 66% of malware are obfuscated variations of previously known threats [5], and polymorphic variants rose from 50% to 96% of the threats detected and blocked by Windows Defender between 2010 and 2017 [6]. Metamorphic malware, which alters its internal structure while preserving behaviour, presents the greatest challenge among obfuscated families. Common transformations -dead-code (junk) insertion, register reassignment, instruction substitution, and code transposition -modify the binary appearance of a sample without changing its malicious function [7]. Signature-based antivirus is therefore defeated by the distinct binary signature each variant produces [8], while dynamic sandbox analysis, although informative, is resource-intensive and can be evaded by malware that detects virtualised environments [9], [21].

This problem is most acute for medium-scale enterprises, which typically lack mature cybersecurity infrastructure, continuous monitoring systems, and specialist malware-analysis teams [10]. The consequences are direct: unknown malware goes undetected, network compromise spreads laterally, and operational downtime increases. There is consequently a clear need for an intelligent, automated detection framework that can recognise metamorphic malware without executing it.

## 1.3  Project Aim and Objectives

The aim of this research is to develop an intelligent machine-learning–based metamorphic malware detection model that fuses opcode static analysis and entropy-based statistical analysis into a single feature representation, enabling accurate, low-risk classification of executable files in resource-constrained enterprise environments. The supporting objectives are:

1.  To construct a labelled dataset of malicious and benign Windows PE executables drawn from reputable, publicly available sources.

2.  To statically disassemble executables and extract opcode sequences that describe program behaviour without dynamic execution [3], [15].

3.  To compute global and section-level Shannon entropy features that reveal packing, encryption, and obfuscation [4], [16].

4.  To engineer a unified hybrid feature vector combining behavioural (opcode) and structural (entropy and PE) signals.

5.  To train and evaluate a stacked-generalisation meta-learner using XGBoost, optimised for high detection rate and a low false-positive rate while remaining computationally efficient for medium-scale enterprises [10], [12].

# 2.  Progress Summary

## 2.1  Tasks Completed to Date

Work has progressed from the approved proposal through the core research phase and well into the system-implementation phase. The completed work spans environment setup, dataset construction, the full static feature-extraction pipeline, exploratory data analysis, and the training of the hybrid classification model. The table below summarises status against the original objectives.

| Work Package | Deliverable | Status |
| --- | --- | --- |
| Isolated analysis environment | Host-only VMs - Ubundu for safe handling | Complete |
| Dataset construction | 4,000 benign + 4,000 malware PE samples | Complete |
| Static disassembly & opcode extraction | Opcode counts, ratios & bigrams per sample | Complete |
| Entropy & PE feature extraction | Shannon entropy + structural PE metadata | Complete |
| Feature fusion & combined_features | Unified 114-feature labelled vector (CSV) | Complete |
| Hybrid model training | Stacked base learners + XGBoost meta-learner | Complete |
| Prediction pipeline integration | End-to-end inference on unseen executables | In progress |
| Interface & report generation | Front-end + auto-generated analysis report | Planned |

## 2.2  Current Project Status

A significant milestone of the implementation phase has been the construction of a bespoke dataset. The labelled, ready-to-use datasets initially considered in the proposal proved difficult to source in a form suitable for static hybrid analysis -many were either distributed only as pre-computed feature vectors that did not expose the raw bytes required for entropy and opcode extraction, or were unavailable for redistribution. To overcome this, an original dataset was assembled and engineered in-house, distributed as combined_features.csv. It was extracted from 4,000 benign and 4,000 malware samples (8,000 total). Malware samples were obtained from the theZoo live-malware repository on GitHub [24] and from the malicious samples provided in the supplied research material, while benign samples were drawn from the DikeDataset and from a clean local file system, as detailed in Table 2.1.

From each executable, a static feature-extraction pipeline produces a row of 114 numerical features across four families -entropy, opcode frequency, opcode bigrams, and PE structural metadata -with a binary label (1 = malware, 0 = benign). The resulting class distribution is perfectly balanced at 4,000 / 4,000, removing the need for synthetic resampling. Using this dataset, base classifiers and an XGBoost meta-learner have been trained; the project currently stands at the completion of hybrid-model training.

Table 2.1 -Composition of the benign executables used for training and validation.

| Source | Type | Count | Size | Details |
| --- | --- | --- | --- | --- |
| DikeDataset | 32-bit programs | 441 | 102.8 MiB | Mostly GUI or console programs |
| DikeDataset | 64-bit programs | 521 | 80 MiB | Mostly GUI or console programs |
| DikeDataset | Other types | 20 | 1.2 MiB | MS-DOS executables and data |
| Local File System | 32-bit programs | 388 | 2 GiB | Mostly GUI or console programs |
| Local File System | 64-bit programs | 379 | 1.8 GiB | Mostly GUI, console, or DLL GUI |
| Local File System | Other types | 620 | 12.8 MiB | MS-DOS executables, data, OpenPGP keys |

## 2.3  Evidence of Progress (Artefacts Developed)

•  Feature-extraction pipeline -Python tooling (PEfile + Capstone/objdump disassembly, NumPy/SciPy entropy) that turns a raw .exe/.dll into a 114-feature vector.

•  combined_features.csv -the engineered, balanced dataset (8,000 × 116 columns) used for model training.

•  Trained hybrid model -serialised base learners and an XGBoost meta-learner produced from the stacked-generalisation training run.

•  Exploratory analysis notebooks -class-separation, correlation, and feature-importance plots used to validate feature quality.

Figure 2.1.  Engineered dataset preview -balanced 4,000 / 4,000 class distribution.

# 3.  Literature Review Progress

## 3.1  Summary of Key Literature Identified

The accelerating pace of cyber threats has driven substantial demand for intelligent malware-detection systems [1], [12], [18]. Conventional antivirus tools, grounded in signature matching, are fundamentally unable to mitigate zero-day exploits and metamorphic variants, motivating behaviour-based detection frameworks [1], [4], [15], [19]. Metamorphic malware is among the most complex families precisely because it can transform its own code into new code of identical malicious function, using instruction substitution, control-flow manipulation, register reassignment, and junk-code insertion to generate fresh binary variants [2], [3], [7].

Commercial vendors have responded with heuristic and behavioural rules, but these depend heavily on manual tuning and frequent analyst updates [20], which has pushed the research community toward machine learning. Malware-analysis techniques divide broadly into dynamic and static approaches. Dynamic analysis executes a sample in a sandbox and yields rich behavioural detail, but is computationally expensive, slow, and vulnerable to evasion -advanced malware can recognise a sandbox and suppress its behaviour [21]. Static analysis, by contrast, inspects a file without execution; it is safer and more scalable, and disassembly can convert the binary into assembly instructions for inspection [9], [21].

Within static analysis, two feature families recur. Rad and Masrom show that opcode statistical features capture the essential, recurring instruction logic that survives obfuscation, allowing a morphed sample to be recognised as a variant of a known one [3]. On the structural side, Menéndez and Llorente demonstrate that an entropy profile -chunking a binary, computing Shannon entropy per chunk, and aggregating -achieves strong accuracy even against metamorphic and packing-based concealment [4], a finding reinforced by structural-entropy [11] and entropy-distance [16] studies. Hybrid intrusion-detection work by González-Gorrín et al. [15] confirms the value of combining feature types, while Sujon et al. [12] establish the F1-score as the most reliable, balanced metric for evaluating such predictive models.

## 3.2  Theoretical and Conceptual Foundation

The project rests on two complementary theoretical pillars. The behavioural pillar holds that opcode sequences encode the operational logic of a program -data movement, function calls, branching, and memory manipulation -and that malicious code tends to follow characteristic execution patterns (system modification, privilege escalation, persistence) that persist across metamorphic rewrites [3], [22]. The structural pillar applies Shannon information theory: encryption, compression, and packing raise the byte randomness of the regions that hold a concealed payload, so abnormally high section-level entropy is a strong indicator of obfuscation [4], [11], [16]. Fusing the two yields a representation that simultaneously captures what a program intends to do and how it hides, which is the conceptual core of the proposed detector.

## 3.3  Research Gap Justification

The effectiveness of machine learning for malware detection is well established, yet a clear gap remains: most prior work treats opcode analysis and entropy analysis independently, and single-feature models struggle with complex metamorphic malware [9], [21]. This project addresses the gap by integrating both feature categories into a single, unified feature vector and correlating them through a stacked-generalisation meta-learner (XGBoost), with the explicit goal of reducing the false-positive rate associated with single-feature models [12]. The approach is further differentiated by its enterprise-centric design -a purely static triage step performed before execution, optimised for medium-scale enterprises that lack the monitoring infrastructure and forensic teams required for high-overhead dynamic analysis [10].

# 4.  Methodology / Solution Approach

## 4.1  Research Methodology

The project follows a structured, quantitative experimental methodology built on supervised learning, in which executable files are classified as malicious or benign. The workflow proceeds in five stages: (1) data collection and pre-processing -validation, duplicate removal, and labelling to ensure a reliable, trustworthy dataset [14]; (2) static disassembly of binaries into assembly instructions, avoiding the cost and risk of dynamic sandbox execution [7]; (3) extraction of opcode frequencies and entropy measurements, with operands and memory references stripped to retain operational instructions [3], [16]; (4) feature engineering that fuses opcode and entropy signals into hybrid vectors, with normalisation, scaling, and balancing to improve learning and reduce bias [14]; and (5) model development, evaluation via cross-validation, and deployment as an automated prediction system.

## 4.2  Data Collection Approach

Malware samples were collected from the theZoo repository -a curated, public collection of live malware maintained on GitHub for research purposes [24] -supplemented by the malicious samples supplied with the project brief. Benign samples were sourced from the DikeDataset and from verified clean executables on a local Windows file system (Table 2.1). All samples were handled exclusively inside an isolated, host-only virtual environment. Pre-processing removed corrupted and duplicate files, verified the PE format, and applied the binary label before feature extraction, yielding the balanced 4,000 / 4,000 corpus.

## 4.3  Tools, Techniques and Technologies -with Justification

| Stage | Tool / Technology | Justification |
| --- | --- | --- |
| Isolation | VirtualBox / VMware, REMnux & Windows 10/11 | Host-only VMs safely contain live malware during analysis. |
| Disassembly | Ghidra / objdump / Capstone | Convert binaries to x86 assembly statically, without execution [15]. |
| PE parsing | PEfile (Python) | Read PE headers and section data (.text, .rdata, etc.) programmatically. |
| Entropy | NumPy / SciPy (Shannon entropy) | Quantify byte randomness per section to flag packing/encryption [4]. |
| Modelling | XGBoost meta-learner + scikit-learn base models | Stacked generalisation correlates opcode logic with entropy to cut FPR [12]. |
| Data & evaluation | Pandas, scikit-learn | Dataset management, splitting, cross-validation, and metrics. |

The supervised stack pairs base classifiers (e.g. Random Forest and Support Vector Machine) with an XGBoost meta-learner that learns to correlate structural randomness with instruction logic [15]. Python 3.x is the implementation language throughout. This combination is justified by its strong tabular-data performance, native handling of the mixed-scale 114-feature vector, and low inference overhead suitable for enterprise deployment.

# 5.  Design and Implementation Progress

## 5.1  System Architecture

The system is a static, dual-channel detection pipeline. A submitted executable is parsed and disassembled inside the isolated environment; the opcode channel derives instruction frequencies, ratios, and bigrams, while the entropy channel derives global, section-level, and sliding-window randomness alongside PE structural metadata. The two channels are concatenated into a single hybrid feature vector, scaled, and passed to the stacked model, which returns a malware/benign verdict and a confidence score. The final stage -under construction -renders an automated analysis report to the user.

PE Executable  →  Static Disassembly & PE Parsing  →  [ Opcode Channel + Entropy Channel ]  →  Hybrid Feature Vector (114)  →  XGBoost Meta-Learner → Verdict

Figure 5.1.  Dual-channel static detection architecture (opcode + entropy fusion).

## 5.2  Feature Design

The 114-feature vector is organised into four families. The counts below reflect the delivered combined_features.csv.

| Feature Family | Representative Features | Captures |
| --- | --- | --- |
| Entropy | entropy_mean/max/min/std, entropy_text_section, sliding_window_max, entry_point_entropy | Packing, encryption, hidden payloads |
| Opcode frequency | opcode_diversity, mov/call/jmp/xor/push ratios, per-opcode counts (op_*) | Behavioural / instruction logic |
| Opcode bigrams | bg_push_call, bg_mov_ret, bg_cmp_jne, … | Short control-flow / call patterns |
| PE structural | section_count, imports_count, packer_signature, suspicious_import_count, has_tls | File structure & obfuscation indicators |

## 5.3  Implementation Status

The disassembly and extraction modules, the feature-fusion module, and the model-training module are complete; implementation has reached the training of the hybrid model. The remaining modules -end-to-end prediction pipeline, user interface, and the automated report-generation step that surfaces results as a pop-up report -are in active development. The placeholders below reserve space for the corresponding screenshots and outputs.

# 6.  Testing / Evaluation Plan (Draft)

A dedicated testing and evaluation window is scheduled for 15–30 July 2026, immediately after the prediction pipeline is integrated. The plan validates both the model’s statistical performance and the end-to-end system behaviour.

## 6.1  Proposed Testing Strategy

•  Stratified train/test split (e.g. 80/20) with k-fold cross-validation on the balanced 8,000-sample corpus to tune hyper-parameters and guard against over-fitting.

•  Held-out generalisation test on unseen samples (including fresh theZoo and benign executables not used in training) to estimate real-world performance.

•  Ablation study -opcode-only vs. entropy-only vs. hybrid -to quantify the benefit of feature fusion.

•  System / integration testing of the prediction pipeline and report-generation module on individual files.

## 6.2  Evaluation Metrics and Validation Plan

Model performance will be measured with accuracy, precision, recall, F1-score, ROC-AUC, and the false-positive rate, supported by a confusion matrix [12]. Consistent with the literature, the F1-score is treated as the headline metric because it provides the most balanced view of performance, and minimising the FPR is a primary objective for enterprise triage [12].

| Metric | Purpose | Target |
| --- | --- | --- |
| Accuracy | Overall correctness on balanced data | ≥ 95% |
| Precision | Trust in positive (malware) verdicts | High |
| Recall | Coverage of actual malware | High |
| F1-score | Balanced headline metric [12] | Maximise |
| ROC-AUC | Threshold-independent separability | → 1.0 |
| False-positive rate | Cost of misflagging benign software | Minimise |

## 6.3  Planned Experiments and Performance Measures

•  E1 -Cross-validation benchmark (15–18 Jul): k-fold scores for all metrics on the hybrid model.

•  E2 -Feature-fusion ablation (19–22 Jul): compare opcode-only, entropy-only, and hybrid vectors.

•  E3 -Generalisation & robustness (23–27 Jul): evaluate on unseen / packed samples; record FPR.

•  E4 -Efficiency measurement (28–30 Jul): per-file inference latency to confirm enterprise feasibility.

# 7.  Challenges and Risk Management

## 7.1  Issues Faced and Actions Taken

| Issue | Description | Action Taken |
| --- | --- | --- |
| Dataset availability (data) | Suitable labelled, raw-byte datasets were difficult to find; many were distributed only as pre-computed features unsuitable for static hybrid extraction. | Built an original balanced dataset (combined_features.csv) from 4,000 benign + 4,000 malware samples via theZoo, DikeDataset and local clean software. |
| Incomplete PE feature coverage (technical) | Tools such as IDA Pro and the PEfile-based extractor do not expose every value obtainable from an .exe/.dll; some fields are absent or malformed, especially in packed/obfuscated samples. | Combined multiple parsers (PEfile + disassembly), added validation with safe defaults for missing fields, and derived robust statistical features (ratios, bigrams, sliding-window entropy) rather than single header values. |
| Safe malware handling (resources) | Live malware must never run on, or escape to, the host network. | All analysis confined to host-only isolated VMs (REMnux / Windows) with snapshots; purely static extraction, no execution. |
| Class & feature imbalance (data) | Mixed-scale features and sparse opcode counts can bias learning. | Enforced a balanced 4,000 / 4,000 split and applied normalisation/scaling during feature engineering [14]. |
| Schedule pressure (time) | Building a dataset from scratch consumed time originally budgeted for modelling. | Re-sequenced the plan so extraction and training overlapped; reserved 15–30 Jul strictly for testing. |

## 7.2  Risk Mitigation Plan

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Over-fitting to in-house dataset | Med | High | Cross-validation, held-out unseen samples, regularised XGBoost. |
| Packer evasion / missing features | Med | Med | Entropy + packer-signature features; safe defaults for absent fields. |
| Integration slippage | Med | Med | Modular design; pipeline and UI developed in parallel with buffer time. |
| Hosting the custom dataset | Low | Med | Publish features (not live malware) to a version-controlled repository. |

# 8.  Revised Work Plan

## 8.1  Updated Gantt Chart

The timeline below reflects progress to date and the path to final submission on 31 August 2026. ■ = Completed, ◩ = In progress, □ = Planned, across half-month columns.

| Task | Jun H1 | Jun H2 | Jul H1 | Jul H2 | Aug H1 | Aug H2 |
| --- | --- | --- | --- | --- | --- | --- |
| Dataset construction & extraction | ■ | ■ |  |  |  |  |
| Hybrid model training |  | ■ |  |  |  |  |
| Interim report (29 Jun) |  | ■ |  |  |  |  |
| Prediction pipeline integration |  |  | ◩ |  |  |  |
| Interface integration |  |  | □ | □ |  |  |
| Testing & evaluation (15–30 Jul) |  |  |  | □ |  |  |
| Report-generation module |  |  |  | □ | □ |  |
| Host the custom dataset |  |  |  | □ | □ |  |
| Final development polish |  |  |  | □ | □ | □ |
| Final report writing & submission (31 Aug) |  |  |  |  |  | □ |

Legend:  ■ Completed   ◩ In progress   □ Planned.

## 8.2  Remaining Tasks

•  Complete the end-to-end model prediction pipeline and integrate it with the user interface.

•  Implement automated report generation (the result pop-up presented after classification).

•  Host the custom dataset (engineered features) in a version-controlled, citable location.

•  Execute the testing & evaluation plan (15–30 Jul) and record final metrics.

•  Final development polish, then final report writing and submission.

## 8.3  Milestones to Final Submission

| Milestone | Target Date |
| --- | --- |
| Prediction pipeline + interface integrated | 14 Jul 2026 |
| Testing & evaluation complete | 30 Jul 2026 |
| Report-generation module + dataset hosted | 10 Aug 2026 |
| Final development polish complete | 15 Aug 2026 |
| Final dissertation submission | 31 Aug 2026 |

# 9.  Conclusion

At the interim stage the project has met its foundational objectives. An isolated analysis environment is operational, and a substantial original contribution -a balanced, 8,000-sample dataset of 114 engineered static features (combined_features.csv) -has been built to overcome the scarcity of suitable raw-byte datasets. The complete static feature-extraction pipeline (opcode disassembly, entropy computation, and PE parsing) and the feature-fusion stage are implemented, and the hybrid stacked model with an XGBoost meta-learner has been trained, placing the project at the planned mid-point of the implementation phase.

The remaining work -integrating the prediction pipeline and user interface, implementing automated report generation, hosting the dataset, and executing the 15–30 July evaluation -is well-defined, modular, and scheduled with buffer time ahead of the 31 August final submission. Given the progress demonstrated and the clear plan that follows, the project is assessed as feasible and on track for successful completion within the remaining timeline.

# 10.  References

[1]  “Metamorphic Malware Detection with Machine Learning.”

[2]  J. Kuriakose, “Unknown Metamorphic Malware Detection: Modelling with Fewer Relevant Features and Robust Feature Selection Techniques,” 2015.

[3]  B. B. Rad and M. Masrom, “Metamorphic Virus Detection in Portable Executables Using Opcodes Statistical Feature.”

[4]  H. D. Menéndez and J. L. Llorente, “Mimicking Anti-Viruses with Machine Learning and Entropy Profiles,” Entropy, vol. 21, no. 5, p. 513, May 2019, doi: 10.3390/e21050513.

[5]  A. K. Jha, A. Vaish, and S. Patil, “A Novel Framework for Metamorphic Malware Detection,” SN Comput. Sci., vol. 4, no. 1, p. 10, Oct. 2022, doi: 10.1007/s42979-022-01433-1.

[6]  C. Magazine, “The Devastating Effect Of Polymorphic Malware,” Cybercrime Magazine. Available: https://cybersecurityventures.com/the-devastating-effect-of-polymorphic-malware/

[7]  K. Brezinski and K. Ferens, “Metamorphic Malware and Obfuscation: A Survey of Techniques, Variants, and Generation Kits,” Secur. Commun. Netw., vol. 2023, no. 1, p. 8227751, 2023, doi: 10.1155/2023/8227751.

[8]  D. Lin, “Hunting for Undetectable Metamorphic Viruses,” M.S. thesis, San Jose State University, San Jose, CA, USA, 2009, doi: 10.31979/etd.zw8c-jybb.

[9]  N. Alshahwan, E. T. Barr, D. Clark, G. Danezis, and H. D. Menéndez, “Detecting Malware with Information Complexity,” Entropy, vol. 22, no. 5, p. 575, May 2020, doi: 10.3390/e22050575.

[10]  M. Awan, A. Alam, and M. Kamran, “Cybersecurity Challenges in Small and Medium Enterprises: A Scoping Review,” J. Cyber Secur. Risk Audit., vol. 2025, no. 3, pp. 89–102, Jul. 2025, doi: 10.63180/jcsra.thestap.2025.3.7.

[11]  D. Baysa, “Structural Entropy and Metamorphic Malware,” M.S. thesis, San Jose State University, San Jose, CA, USA, 2012, doi: 10.31979/etd.6zrt-mb7y.

[12]  K. M. Sujon, R. Hassan, K. Choi, and M. A. Samad, “Accuracy, precision, recall, f1-score, or MCC? Empirical evidence from advanced statistics, ML, and XAI for evaluating business predictive models,” J. Big Data, vol. 12, no. 1, p. 268, Dec. 2025, doi: 10.1186/s40537-025-01313-4.

[13]  S. Mohammed et al., “The effects of data quality on machine learning performance on tabular data,” Inf. Syst., vol. 132, p. 102549, Jul. 2025, doi: 10.1016/j.is.2025.102549.

[14]  S. Shankar, L. Fawaz, K. Gyllstrom, and A. Parameswaran, “Automatic and Precise Data Validation for Machine Learning,” in Proc. 32nd ACM Int. Conf. Inf. Knowl. Manag. (CIKM ’23), New York, NY, USA: ACM, Oct. 2023, pp. 2198–2207, doi: 10.1145/3583780.3614786.

[15]  V. M. González-Gorrín, J. Prieto-Blázquez, and J. Arnedo-Moreno, “A Hybrid Machine Learning Intrusion Detection Method for Metamorphic Malware,” SSRN, 2024, doi: 10.2139/ssrn.5049115.

[16]  E. Radkani, S. Hashemi, A. Keshavarz-Haddad, and M. Amir Haeri, “An entropy-based distance measure for analyzing and detecting metamorphic malware,” Appl. Intell., vol. 48, no. 6, pp. 1536–1546, Jun. 2018, doi: 10.1007/s10489-017-1045-6.

[17]  M. Campion, M. Dalla Preda, and R. Giacobazzi, “Learning metamorphic malware signatures from samples,” J. Comput. Virol. Hacking Tech., vol. 17, no. 3, pp. 167–183, Sep. 2021, doi: 10.1007/s11416-021-00377-z.

[18]  Z. Markel, “Machine Learning Based Malware Detection.”

[19]  D. Gibert, C. Mateu, J. Planes, and J. Marques-Silva, “Auditing static machine learning anti-Malware tools against metamorphic attacks,” Comput. Secur., vol. 102, p. 102159, Mar. 2021, doi: 10.1016/j.cose.2020.102159.

[20]  “Gartner Identifies the Top Cybersecurity Trends for 2026,” Gartner. Available: https://www.gartner.com/en/newsroom/press-releases/2026-02-05-gartner-identifies-the-top-cybersecurity-trends-for-2026

[21]  O. Or-Meir, N. Nissim, Y. Elovici, and L. Rokach, “Dynamic Malware Analysis in the Modern Era—A State of the Art Survey,” ACM Comput. Surv., vol. 52, no. 5, p. 88:1–88:48, Sep. 2019, doi: 10.1145/3329786.

[22]  X. Li et al., “BMOP: Bidirectional Universal Adversarial Learning for Binary OpCode Features,” Wirel. Commun. Mob. Comput., vol. 2020, pp. 1–11, Dec. 2020, doi: 10.1155/2020/8876632.

[23]  “MITRE ATT&CK®.” Available: https://attack.mitre.org/

[24]  S. Ortega, “theZoo -A Live Malware Repository,” GitHub. Available: https://github.com/topics/thezoo

# 11.  Appendices

## Appendix A -Sample Data

Extract of the engineered dataset combined_features.csv (selected columns; full file: 8,000 rows × 116 columns).

| file (sha256, trunc.) | entropy_mean | mov_ratio | imports | susp_imp | label |
| --- | --- | --- | --- | --- | --- |
| 3bcf35be…a11f9 | 4.5677 | 0.2318 | 69 | 8 | 1 |
| f6b4ae9f…a0433 | 6.0714 | 0.3903 | 42 | 6 | 1 |
| a8a0be7e…bf2af | 5.9390 | 0.2400 | 77 | 8 | 1 |
| … | … | … | … | … | … |

## Appendix B - Meeting Minutes & Diary Extracts